TIKTOK TECHJAM 2026  |  TRACK 4

ShopSense

Three-Person Delegation & Integration Guide

Shayna  •  Leon  •  Rhea

ONE TEAM, ONE PIPELINE
Build one headless Python shopping agent that understands the conversation, ranks the correct product in the Top 10, and works through the official evaluator.

WHO OWNS WHAT

| Owner | Primary role | Main responsibility |
| --- | --- | --- |
| Shayna | Shopping brain | Product DNA, memory, constraint updates, useful questions |
| Leon | Search + ranking | Catalog retrieval, filtering, reranking, Top 10, score experiments |
| Rhea | Integration + release | Official agent contract, evaluator, GitHub merges, docs and submission |

Prepared 28 August 2026  |  Singapore

# Shared goal

Build one headless Python Shopping Copilot, not three separate apps. It must turn a multi-turn conversation into a current shopper profile, search the fixed 50,000-product catalog, and return the hidden target as early and as high in the Top 10 as possible.

customer message + prior state
              |
              v
Product DNA / intent / question decision        Shayna
              |
              v
candidate retrieval / filtering / reranking     Leon
              |
              v
official response / evaluator / release          Rhea

The official technical score is:

0.50 × Hit Rate@10 + 0.30 × MRR + 0.20 × Efficiency
Efficiency = clip((11 - MTTC) / 10, 0, 1)

The agent gets at most 10 turns. The weak public baseline is HR@10 0.125, MRR 0.068034, MTTC 9.81, and TechnicalScore 0.10671, so the largest opportunities are better retrieval, correct conversation state, and higher-value questions.

# Important corrections from the new documents

The ShopSense brief contains useful product ideas, but the official track contract takes priority.

- Keep as core: Product DNA, hard versus soft constraints, negative preferences, contradiction resolution, buying-versus-browsing routing, and ask-versus-search logic.

- Keep as optional demo evidence: “Why this matched,” “Why NOT,” and recommendation labels such as Best Budget or Most Comfortable.

- Do not put those labels or explanations inside the official evaluator response. The response must follow the released schema; extra fields can invalidate it. Store explanation evidence separately for the demo.

- A polished UI is not required. Build one only after the headless agent, official evaluator, and clean-run instructions work.

- Do not force products into five recommendation lanes. The evaluator wants one ordered Top 10. Lanes may be derived from that list for the video, but must not replace score-backed ranking.

- The beginner guide's example ranking weights are a starting hypothesis, not a requirement. Leon changes weights only when public-session evaluation supports the change.

# Person 1 — Shayna: Product DNA, conversation state, and question strategy

## Mission

Turn messy chat into one clean, current ShopperProfile, and decide whether the next useful action is to clarify, search, or both.

## Owns

- src/profile.py

- src/dialogue.py

- tests/test_profile.py

- tests/test_dialogue.py

Shayna does not edit Leon's ranker or the official agent.py entry point.

## Build

- Intent routing

- buying: the request already contains specific constraints, so avoid unnecessary questions;

- browsing: the request is broad or occasion-led, so identify the most valuable missing preference;

- unclear: ask one useful question without entering a question loop.

- Product DNA / shopper profile

- category or product type;

- use case or occasion;

- hard constraints such as budget, size, “must,” or “cannot”;

- soft preferences such as cute, minimal, comfortable, or preferred color;

- negative constraints such as “no heels” or “not leather”;

- unknown attributes, asked attributes, and explicit “no preference” answers;

- confidence and source turn for every constraint;

- an audit trail of replaced or removed preferences.

- Contradiction and override handling

- “Actually, make them white sneakers” must deactivate the old black/running constraints before adding the new ones;

- never append mutually contradictory keywords;

- on the official Intent Override scenario, remember that the new target cannot score before the simulated change appears on turn 3 or 4.

- Clarification policy

- ask at most one allowed attribute per turn;

- ask only if the answer is likely to materially narrow or reorder candidates;

- do not ask again after “no preference”;

- explicit current-session requests always outrank the anonymous profile.

- Message wording

- concise, natural, and grounded in the active constraints;

- no unsupported product claims.

## Handoff to Leon and Rhea

def update_profile(
    state: ShopperProfile,
    user_message: str,
    turn: int,
) -> DialogueDecision:
    ...

ask_attribute must be one of category, material, color, size, style, brand, budget, feature, use_case, other, or None.

## Done when

- Buying requests do not trigger redundant questions.

- Browsing requests identify one high-value unknown.

- A new hard constraint survives later turns.

- A negative preference is explicitly represented.

- An override deactivates the old value rather than retaining both.

- Boundary replies record “no preference” and prevent repeat questions.

- Unit tests cover Buying, Browsing, Intent Override, and Boundary behaviour.

# Person 2 — Leon: catalog retrieval, filtering, ranking, and evidence

## Mission

Turn Shayna's ShopperProfile into up to 10 unique, valid parent_asin values, ordered best to worst.

## Owns

- src/catalog.py

- src/retrieval.py

- src/ranker.py

- src/evidence.py for optional demo explanations

- tests/test_retrieval.py

- tests/test_ranker.py

- experiments/scoreboard.md

Leon does not reparse the chat independently. Shayna's profile is the single source of truth.

## Build

- Catalog preparation

- load the frozen catalog once and keep it read-only;

- normalize title, features, details, description, categories, store, price, average_rating, and rating_number;

- tolerate missing fields without crashing.

- Candidate retrieval

- begin with the released BM25/FTS baseline;

- add field-aware keyword retrieval and query rewriting;

- apply safe metadata filters for category, price, size, brand, material, and other explicit constraints;

- add lightweight dense or hybrid retrieval only if it remains fast, reproducible, and usable offline;

- merge candidate sources before reranking.

- Ranking

- hard constraints strongly filter or penalize incompatible products;

- soft preferences boost rather than eliminate;

- negative constraints penalize or exclude clear violations;

- the anonymized profile is a weak prior only;

- fall back gracefully if strict filtering leaves too few candidates;

- return valid, unique IDs, best first, and cap the list at top_k.

- Question-value support

- expose candidate-pool counts or uncertainty by attribute so Shayna can select useful questions;

- this interface supplies statistics, not conversation wording.

- Explanation sidecar

- produce simple “matched because” and “rejected because” evidence from actual catalog fields and constraints;

- keep it outside the official respond() payload;

- optional recommendation labels may be generated for the demo from the already ranked list.

- Evaluation discipline

- compare every meaningful change against the same baseline;

- record overall HR@10, MRR, MTTC, Efficiency, and TechnicalScore;

- also record Buying, Browsing, Intent Override, and Boundary breakdowns;

- keep a change only when it improves the chosen objective or fixes a documented failure without unacceptable regression.

## Handoff to Rhea

def rank(
    profile: ShopperProfile,
    top_k: int = 10,
) -> list[dict]:
    ...


def build_demo_evidence(
    profile: ShopperProfile,
    ranked_products: list[dict],
) -> dict:
    ...  # never returned to the official evaluator

## Done when

- Every returned ID exists in the catalog.

- Results are unique and remain in best-to-worst order.

- Only the first 10 valid unique IDs are emitted.

- Overridden constraints disappear from the query and scores.

- Negative constraints and missing catalog fields have tests.

- A full 200-session evaluation and four scenario reports are recorded.

# Person 3 — Rhea: official agent contract, integration, evaluation, and submission

## Mission

Keep main runnable, connect Shayna and Leon's modules, prevent evaluator-schema failures, and ship a reproducible submission.

## Owns

- submission/agent.py or the exact starter entry point

- src/contracts.py

- tests/test_contract.py

- scripts/run_eval.sh or the repository's equivalent one-command wrapper

- README.md

- docs/architecture.md, score table, Devpost text, contributions, and demo script

- optional demo/ only after the submission candidate is stable

## Build and manage

- Freeze the shared interfaces first and publish a tiny fixture profile plus expected ranker output so Shayna and Leon can work independently.

- Implement the released lifecycle exactly

reset(session_id: str, user_profile: dict) -> None
respond(session_id: str, user_message: str, turn: int, top_k: int) -> dict

- Integrate the pipeline

- reset creates isolated state for the session;

- respond calls Shayna's update_profile, then Leon's rank, then validates the output;

- the agent may ask a question and still return recommendations in the same turn;

- normally return recommendations every turn to preserve the chance of an early hit.

- Guard the official response schema

{
    "message": "...",
    "ask_attribute": None,
    "recommendations": [
        {"parent_asin": "B000...", "score": 12.4}
    ],
    "usage": {"prompt_tokens": 0, "completion_tokens": 0},
}

- no UI labels, “why matched,” warnings, or rejected products in this payload;

- cap recommendations at top_k and never exceed 10;

- numeric recommendation scores are not used by official ranking—the list order is what matters;

- exceptions, timeouts, invalid IDs, and duplicate IDs must not crash a session.

- Own the evaluator loop

- run the unchanged local evaluator after every integration merge;

- never edit labels, simulator rules, evaluation formulas, or the frozen catalog;

- record the commit hash and metrics for every accepted integration.

- Reproducibility and fallback

- pin the Python version and dependencies;

- provide one setup command, one sample-run command, and one evaluation command;

- do not commit credentials;

- if an LLM or external API is used, disclose model, latency, token use, and cost and retain an offline deterministic fallback because judging may run without network access;

- test from a fresh clone.

- Submission and story

- README: problem, architecture, setup, evaluation, results, limitations, cost, and each member's contribution;

- video: show one Buying/Browsing example, one contradiction update, evaluator output, and optional Product DNA/Why-NOT evidence;

- a terminal or API walkthrough is sufficient; UI is a stretch goal.

## Done when

- Contract tests reject extra keys and invalid ask_attribute values.

- Two simultaneous session IDs do not leak state.

- The full evaluator completes from a fresh environment.

- The offline fallback works.

- The repository, README, public video, and Devpost submission are ready before the final buffer.

# Shared contract — freeze before parallel implementation

Rhea adds this to main; all three approve it once. Interface changes then require a coordinated pull request.

@dataclass
class Constraint:
    attribute: str
    value: object
    strength: str          # "hard" or "soft"
    polarity: str          # "include" or "exclude"
    confidence: float
    source_turn: int
    active: bool = True

@dataclass
class ShopperProfile:
    session_id: str
    user_profile: dict
    turn: int
    intent_mode: str       # "buying", "browsing", or "unclear"
    mission: str
    category: str | None
    constraints: list[Constraint]
    query_terms: list[str]
    unknown_attributes: set[str]
    asked_attributes: set[str]
    no_preference_attributes: set[str]
    change_log: list[dict]

One object connects the team:

Shayna writes ShopperProfile
        -> Leon reads ShopperProfile and returns ranked IDs
        -> Rhea validates and emits the exact official response

# File ownership and GitHub workflow

Use one public repository and feature branches, not three repositories.

main                        always runnable
feature/shayna-profile      profile + dialogue tests
feature/leon-ranking        catalog + retrieval + ranker tests
feature/rhea-integration    official agent + evaluator + docs

Rules:

- No direct pushes to main after setup.

- Each person edits only owned files unless the owner approves a paired change.

- ShopperProfile, DialogueDecision, and rank() are frozen on main before parallel coding.

- Rhea merges small pull requests only after unit tests, contract tests, and a smoke evaluation pass.

- Every pull request states files changed, interface changes, tests run, score before/after, and known failures.

- Pull and rebase/merge from main before starting the next task block.

- Tag recoverable checkpoints: v0-baseline, v1-end-to-end, and v2-submission-candidate.

- Never commit secrets or private labels. Follow the participant kit's rules for catalog files.

# 72-hour integration schedule

Official build window: 29 August 2026, 12:00pm to 1 September 2026, 12:00pm SGT.

## Before the start — coordination only

- Create the GitHub repo, permissions, branches, issue board, and call schedule.

- Download the participant kit and verify everyone can run the unchanged baseline.

- Agree on the interfaces and definition of done.

- Avoid substantive implementation before the event starts unless the organisers confirm it is allowed.

## Hours 0–4 — make one runnable baseline

- All: run the starter and evaluator; read one public session end to end.

- Rhea: freeze contracts, create fixture data, and protect main.

- Shayna: implement minimal profile updates.

- Leon: wrap the current BM25 baseline behind rank().

- Gate: reset() and respond() run through the official contract on one session.

## Hours 4–16 — parallel core build

- Shayna: buying/browsing routing, hard/soft/negative constraints, overrides, boundary handling.

- Leon: field-aware retrieval, safe filters, reranking, catalog-valid Top 10.

- Rhea: contract validation, session isolation, failure fallback, evaluator wrapper.

- Gate: full 200-session run completes; tag v1-end-to-end.

## Hours 16–36 — improve the weakest measured scenarios

- Review the four scenario reports together.

- Shayna: improve question value, repeated-question prevention, and intent changes.

- Leon: run measured retrieval/ranking ablations and improve top-rank precision.

- Rhea: integrate at fixed checkpoints and reject schema or score regressions.

- Gate: record a clean score table and a reproducible offline run.

## Hours 36–52 — innovation only where it supports the score or story

- Add candidate-pool uncertainty for smarter ask-versus-search decisions.

- Add transparent explanation evidence and Why-NOT examples outside the official payload.

- Add a minimal Product DNA visual only if the evaluator candidate is already stable.

- Gate: demo one browsing request, one negative constraint, and one override end to end.

## Hours 52–60 — feature freeze

- Stop adding features.

- Fix only crashes, schema failures, state leakage, reproducibility problems, or proven score regressions.

- Run a clean-clone install, offline fallback, and full evaluator.

- Tag v2-submission-candidate.

## Hours 60–69 — submission package

- Rhea leads; all contribute: README, architecture diagram, contribution table, limitations, Devpost text, and three-minute public video.

- Shayna: narrates Product DNA, clarification, and contradiction handling.

- Leon: narrates retrieval/ranking and score improvement.

- Rhea: narrates the official contract, reproducibility, and final results.

## Hours 69–72 — buffer

- By 1 September, 9:00am: final evaluator run from a fresh clone.

- By 10:00am: verify public repo, README links, video visibility, and Devpost fields.

- By 10:30am: submit, leaving 90 minutes before the noon deadline.

# Shared test matrix

| Scenario | Shayna proves | Leon proves | Rhea proves |
| --- | --- | --- | --- |
| Buying (40%) | precise request does not trigger needless questions | hard constraints produce a valid ordered Top 10 | response passes contract on turn 1 |
| Browsing (40%) | asks one high-value attribute and remembers it | broad retrieval narrows after the answer | same session state persists correctly |
| Intent Override (15%) | old constraint is deactivated on turn 3/4 | reranking uses only the new intent | no early conversion is incorrectly claimed |
| Boundary (5%) | “no preference” is remembered | ranking works without that attribute | no repeated question or schema failure |

# Priority order if time runs short

- Exact official agent contract and a full evaluator run.

- Valid Top 10 retrieval and ranking.

- Multi-turn state, overrides, negative constraints, and boundary handling.

- One high-value clarification policy.

- Reproducibility, README, video, and submission.

- Explanation sidecar and Why-NOT demo.

- Minimal UI and recommendation labels.

Do not spend the core build on login, payments, checkout, vouchers, catalog modification, multimodal search, speech/spelling cleanup, full-model training, a heavy external database, or a polished storefront.

# Five-minute sync format

Each person answers:

- What changed?

- Did a shared interface change?

- Which tests and evaluator run passed?

- What metric or scenario moved?

- What exact commit should Rhea integrate?

# Source basis

- tiktok_techjam_2026 beginner_guide.pdf, all seven pages

- shopsense_app_build_brief_codex_prompts.pages, all nine pages after local export for reading

- Track 4 workshop screenshots supplied in the team chat

- Official participant repository, API contract, evaluator configuration, and participant-kit release

- TikTok TechJam 2026 Devpost rules and schedule

- Team chat export, including the tentative Shayna / Leon / Rhea role mapping